Engineering and Construction

Short Contract

| A contract between | Cook Islands Investment Corporation |
| --- | --- |

| and |  |
| --- | --- |

| for | Punanga Nui Market (PNM) Entertainment Stage Roof Replacement |
| --- | --- |

Contract Forms

Contract Data

The Contractor’s Offer and Client’s Acceptance

Price List

Scope

Site Information

Contract Data

The Client’s Contract Data

The Client is

| Name | Cook Islands Investment Corporation, a body corporate established under s 4 of the Cook Islands Investment Corporation Act 1998 |
| --- | --- |
| Address for communications | Asset Development Division Takuvaine Road Avarua Rarotonga |

| Address for electronic communications | alana.short@cookislands.gov.ck; tutemaeva.poaru@cookislands.gov.ck |
| --- | --- |

| The works are | PNM Entertainment Stage Roof Replacement |
| --- | --- |

| The site is | Avarua, Rarotonga |
| --- | --- |

| The starting date is | [to be confirmed with the successful contractor] |
| --- | --- |

| The completion date is | [to be confirmed with the successful contractor] |
| --- | --- |

| The delay damages are | $250 NZD | per day |
| --- | --- | --- |

| The period for reply is | Two | Week(s) |
| --- | --- | --- |

| The defects date is | Fifty two | weeks after Completion |
| --- | --- | --- |

| The defect correction period is | Two | Week(s) |
| --- | --- | --- |

| The assessment day is the | Last day | of each month |
| --- | --- | --- |

| The retention is | Ten | % |
| --- | --- | --- |

The United Kingdom Housing Grants, Construction and Regeneration Act (1996) does not apply.

The Adjudicator is

| Name | Nominated by the Cook Islands High Court |
| --- | --- |

| Address for communications |  |
| --- | --- |

| Address for electronic communications |  |
| --- | --- |

Contract Data

The Client’s Contract Data

| The interest rate on late payment is | 0.25 | % per complete week of delay. |
| --- | --- | --- |

| For any one event, the liability |  |
| --- | --- |
| of the Contractor to the Client |  |
| for loss of or damage to the |  |
| Client’s property is limited to | Full reinstatement cost |

| The Client provides this insurance | Loss of or damage to the Works, Plant and Materials (First Insurance), except the Plant and Materials provided by the Contractor and Materials in transit. |
| --- | --- |

| The minimum amount of |  |
| --- | --- |
| cover for the third insurance |  |
| stated in the Insurance Table is, |  |
| for any one event | $250,000 NZD |

| The minimum amount of |  |
| --- | --- |
| cover for the fourth insurance |  |
| stated in the Insurance Table |  |
| is, for any one event | $100,000 NZD |

| The Adjudicator nominating |  |
| --- | --- |
| body is | Chief Justice of the Cook Islands High Court |

| The tribunal is | Arbitration |
| --- | --- |

| If the tribunal is arbitration, the |  |
| --- | --- |
| arbitration procedure is | Arbitration Act 2014 |

The conditions of contract are the NEC4 Engineering and Construction Short Contract June 2017 and the following additional conditions

93. Dispute Resolution

Clause 93 and 1.6 to 1.9 is deleted in its entirety and replaced with the following:

93.1 Dispute Resolution Process

(1) In the event of a dispute arising between the Parties in respect of any matter relating to this Contract, the following dispute resolution process shall apply sequentially:

(a) Negotiation

(b) Mediation

(c) Arbitration

(2) A Party shall not refer a dispute to a subsequent stage of the process unless the preceding stage has been completed, or the prescribed time limit for that stage has expired without resolution, or the Parties have mutually agreed in writing to bypass a stage.

93.2 Negotiation

(1) If a dispute arises, the Party becoming aware of the dispute shall issue a written "Notice of Dispute" to the other Party, providing a clear description of the dispute and the resolution sought. This notice shall be served in accordance with Clause 13.

(2) Within five Business Days of the Notice of Dispute being served by one Party on the other, the authorised representatives of both Parties, being individuals with authority to settle the dispute, shall engage in good faith negotiations to attempt to resolve the dispute.

(3) If the dispute is not resolved through negotiation within the aforementioned five Business Days, either Party may proceed to refer the dispute to mediation by issuing a "Notice to Mediate" to the other Party.

93.3 Mediation

(1) If the dispute is not resolved through negotiation within the specified timeframe, either Party may refer the dispute to mediation.

(2) The mediation shall be administered by the Tauranga Aka’au, Cook Islands Mediation Centre and conducted in accordance with the rules and procedures of the Tauranga Aka’au, Cook Islands Mediation Centre in effect at the time of referral.

(3) Both Parties agree to participate in the mediation in good faith and to be bound by the terms of any settlement reached.

(4) If the dispute is not resolved through mediation within four weeks of the mediator's appointment, or if either Party, acting reasonably, concludes that further mediation would not be productive, either Party may refer the dispute to arbitration by issuing a "Notice to Arbitrate" to the other Party.

93.4 Arbitration

- If the dispute is not resolved through negotiation or mediation, the Parties may seek resolution by arbitration under the Cook Islands Arbitration Act.

- The place of arbitration shall be Rarotonga, Cook Islands.

- The arbitration shall be conducted by one (1) arbitrator appointed by agreement of the Parties or, failing agreement, appointed pursuant to the Cook Islands Arbitration Act.

- Either or both Parties, and/or any of their respective representatives, may participate or appear in any arbitration proceeding by way of audio-visual link or similar technology that adequately facilitates such remote participation.

- The decision or award of the arbitrator shall be final and binding on the Parties and may be enforced in any court of competent jurisdiction.

Contract Data

The Contractor’s Contract Data

The Contractor is

| Name | [the successful contractor] |
| --- | --- |
| Address for communications |  |

| Address for electronic communications |  |
| --- | --- |

| The fee percentage is |  | % |
| --- | --- | --- |

The people rates are

| category of person | unit | rate |
| --- | --- | --- |

| Supervision | Hour |  |
| --- | --- | --- |

| Trained labour | Hour |  |
| --- | --- | --- |

| General labour | Hour |  |
| --- | --- | --- |

| The published list of Equipment is | nil |
| --- | --- |

| The percentage for adjustment for Equipment is |  | % (state plus |
| --- | --- | --- |
|  | nil | or minus) |

The Contractor’s Offer and Client’s Acceptance

The Contractor offers to Provide the Works in accordance with these conditions of contract for an amount to be determined in accordance with these conditions of contract.

| The offered total of the Prices is | $ NZD |
| --- | --- |

Signed on behalf of the Contractor

| Common seal |  |
| --- | --- |

In the presence of:

| Name |  |
| --- | --- |

| Position |  |
| --- | --- |

| Signature |  |
| --- | --- |

| Date |  |
| --- | --- |

The Client accepts the Contractor’s Offer to Provide the Works

Signed on behalf of the Client

| Common seal |  |
| --- | --- |

In the presence of:

| Name | Fletcher Melvin | Allan Jensen |
| --- | --- | --- |

| Position | Chairman, Board of Directors | Chief Executive Officer |
| --- | --- | --- |

| Signature |  |  |
| --- | --- | --- |

| Date |  |  |
| --- | --- | --- |

Price List

Contractors Price List from RFQ to be inserted.

| ITEM NUMBER | DESCRIPTION | PRICE |
| --- | --- | --- |
|  | Full replacement Works of the Entertainment Stage Roof - Punanga Nui Market |  |

| The total of the Prices | $ NZD |
| --- | --- |

The method and rules used to compile the Price List are

Nil

Scope

Description of the Works

The Works involve the replacement of the Entertainment Stage Roof, including the removal of existing deteriorated kikau thatching and roofing materials, repairs to damaged plywood lining, installation of new purlins, prefinished corrugated metal roofing, associated flashings, gutters and downpipes.

The objective is to deliver a more functional, durable and coastal-suitable roofing system that provides a safe and reliable space for events, vendors, and market users, while ensuring the works are completed in accordance with relevant technical standards and manufacturer requirements.

### Scope of Works

The Contractor shall be responsible for the following:

- Remove and dispose of all existing kikau thatching and any existing roofing materials found to be deteriorated or damaged.

- Replace any sections of plywood lining found to be rotten, damaged, delaminated, or otherwise unsuitable for retaining as part of the new roofing system.

- Retain existing roof trusses and primary roof framing.

- Should any deterioration, structural defects, insect damage, or other concerns affecting the roof trusses or primary roof framing be identified, the contractor shall immediately notify the Principal and obtain direction prior to undertaking any remedial works.

- Supply and install new 75 x 50mm timber purlins fixed on edge at maximum 600mm centres over the plywood lining. Purlins shall be securely fixed through the plywood lining into the underlying roof framing and installed to provide adequate support for the new roofing system.

- Supply and install new prefinished corrugated metal roofing sheets complete with all necessary accessories, closures, and fixings required to achieve a complete and weathertight roofing system.

- Roofing sheets shall be fixed to the purlins using minimum 75mm long stainless-steel roofing screws complete with cyclone caps, or approved equivalent, in accordance with the manufacturer's recommendations and applicable wind loading requirements.

- Supply and install all associated flashings, including ridge, barge, apron, and other flashings as required to provide a complete and weathertight installation. Flashings shall match the roofing profile, finish, and colour.

- Supply and install new gutters to both sides of the roof, including all brackets, stop ends, outlets, and associated fittings.

- Supply and install new downpipes to both sides of the roof, complete with all brackets, bends, shoes, and fittings necessary for a complete and operational stormwater disposal system.

- All roofing materials, flashings, gutters, downpipes, fixings, and accessories shall be suitable for use in a coastal environment and installed strictly in accordance with the manufacturer's recommendations.

- Upon completion of the works, remove all debris, surplus materials, and waste from site and leave the work area clean and tidy.

- Please refer to the Drawings for more details and information.

Site Information

# Site: Punanga Nui Market

## Site Description

The Entertainment Stage Roof is situated within the central area of the Punanga Nui Market in Avatiu, Avarua. Refer to the images below for illustrative purposes.